Change Management Standard

Document owner: Engineering Operations

Review frequency: Annual

Classification: Internal

Purpose

Ensure production changes are reviewed, attributable, and recoverable.

Scope

Applies to application code, infrastructure, database schema, prompts, retrieval configuration, and permission logic.

Definitions

Control owner: the role accountable for implementation and evidence.

Exception: a documented, approved, and time-bounded deviation.

Roles and responsibilities

The change owner documents intended behavior.

A peer reviews implementation and test evidence.

Operations coordinates release and rollback.

Mandatory rules

Changes use version-controlled source.

Security-sensitive changes include authorization regression tests.

Database changes include compatibility and recovery considerations.

Prompt changes do not weaken the authorized-context boundary.

Emergency changes receive retrospective review.

Operating procedure

Describe scope, risk, dependencies, and rollback.

Run focused tests and required suite checks.

Obtain required peer and security approval.

Deploy using the approved pipeline and monitor health.

Close with test, deployment, and rollback evidence.

Examples

A retrieval top-k experiment stays in evaluation unless production approval is granted.

A permission change is tested against allowed and denied cases.

Exceptions

Emergency changes identify an incident, owner, time limit, and reviewer.

A failed deployment triggers rollback or documented containment.

Audit evidence and review

Retain reviewer, commit, build, deployment, and outcome identifiers.

Review failed changes and emergency releases monthly.